PROJECT PROPOSAL

Nov 02, 2004

Name Of The Project		: "Madilu" - Residential Home for

Rescued Girls and children

About the Organization:

Name Of The Organisation 			: ODANADI SEVA SAMSTHE(REGD.)

Postal Address				: 15/2, 	  S.R.S. Colony,

Hootagally Village,

Belawadi Post,

Mysore,  Karnataka, India.

Status of the Organisation			: Registered Trust.

Year of Registration				: 10th August 1993.

## Registration Number			: 618/93-94

Telephone Number				: Office – 2402155

# Resi    - 2403371

2303812

Website					:  www.odanadi.org

http://www.ashanet.org/projects/project-view.php?p=129

E-Mail Address				:  odanadisevatrust@yahoo.com

Chief Functionaries				:  “Stanly-Parashu”

(Mr K.V. Stanly &

Parashuram M.L.)

Income Tax Exemption			:  Registered under 80 (G) and

12A of Income Tax Act.

## F.C.R.A. No					:  094590130 DATED 22-9-98

## Charted Accountants			:   Mr. J.R. Manjunath, B.com., F.C.A

No. 375, 14th Main, Ananda Nilaya,

Saraswathipuram,  Mysore

Ph: 344698 (o) 542744®

Tele fax : 542744

Summary

ODANADI is constructing a shelter, Madilu, for providing residential care and rehabilitation of children rescued from flesh trade. The construction of the structure of three floors has been completed with help from several organizations including the government, and various chapters of Asha for Education. The construction has been going on and off for the past couple of months. At present with the recent receipt of funds from the govt. of 8 lakhs, the work has restarted again.

The number of children at Odanadi increases due to the incoming rescued girls and children and decreases due to the leaving of the reintegrated girls. Children may also leave if the (usually single) parent feels he/she can take care of the children. At one time the number had increased to about 110 due to the increase in the number of rescued girls. The existing rooms had become quite congested due to the increase. Due to the varying mental conditions of the rescued girls, ideally some of them need to be housed separately which ODANADI is not in a position to do. Also it has been found that the older girls need more privacy. If the residential portion of the building, consisting of the dormitories and the toilets, are complete, the children will be able live more comfortably. The funds still required to complete the building is about 16.5 lakhs, including all the recently received funds. More details are given below.

In addition, the Work-an-Hour funds from Asha for Education for food for the children will be getting over in the month of November 2004. Some additional funds for this available from another donor AED which will last another 1-2 months. Therefore we are requesting funds to support the food for the children.

- Background of the Organization:

Odanadi is a social organization situated in Mysore and for the past 12 years has been working for the rescue, rehabilitation and empowerment of the victims of commercial sexual exploitation.  In addition, Odanadi runs a home for both the children of the sex workers and the children rescued from the trafficking networks. Odanadi is working towards making the children self reliant through education and vocational training. It conducts counseling program for the disturbed families, and so far more than 100 families have been brought back to the main stream.

Prior to founding Odanadi, we undertook a ten month long pilot study (“Bodies For A Meal”) of the socio-economic conditions of prostituted women, their children and minor girls in Mysore district.  In 1992, Odanadi emerged as a registered trust to be the ‘Odanadi’ of this ravaged group of the society.  One year of situational analysis program gave us a clear-cut picture about the issue of prostitution and the ground realities.

Objectives of Odanadi:

- To prevent women and children from being trafficked for unlawful and immoral purposes.

- To organize the prostituted into a vocal group fighting against exploitation, and facilitate their empowerment and rehabilitation.

- To create a mass movement against trafficking in the source areas.

- To integrate the trafficked children and the children of exploited women into the mainstream and make them self-reliant through counseling, education and vocational training.

- To rescue women and children forced into prostitution and expose the unholy nexus in the flesh trade.

- To assist in the prevention of rural-urban migration, which is a major contributor or urban prostitution. To eradicate the social taboo and rejection through sensitization of various social and peer groups.

- To expose human rights violations against women and children in all sections of society.

- To provide support to women and children affected by domestic violence and other socio-economic problems.

- To combat child labor including domestic slavery, which is one of the contributors to sex trafficking.

More details about the work of Odanadi is presented in the document at:

http://www.ashanet.org/projects-new/documents/129/OdanadiWAHfinal.doc

and in the documents listed at the end of the document, and at the Asha-Odanadi web site.

2. Background of Madilu

In 1998 the Government of Karnataka allotted, 3/4th of an acre of land for about Rs 2 Lakh at S.R.S. Colony, Hootagalli, Mysore, in recognition of ODANADI’s contribution to the rescue and empowerment of girls and children trapped in flesh trade.

Today the ODANADI campus consists of an office, a counseling center for distressed women, and shelter cum school for about 75 children of prostituted women and rescued victims, made possible by the staunch support of kind donors and dedicated volunteers.

In the recent past, ODANADI has rescued and rehabilitated more than 550 young girls, mostly minors, mainly from marginalized sections of society. The rehabilitation of these rescued girls, is a long process, which involves huge expenses.  So far, ODANADI has somehow managed with limited space and resources to make this rehabilitation possible.  However, with the increasing number of girls requiring shelter, it has become impossible to keep pace, with the growing demands. As a result, ODANADI has put in effort over several years into building a spacious short-stay residential cum rehabilitation centre, for the rescued girls and the children.

The home – Objectives:

- Provide safe and supportive environment to the victim where she will realize her self-worth and regain dignity as a person.

- Provide training and skill development in different occupations according to the ability and desire of the person.

- Set up a library, office and a recreation centre exclusively for the victims.

- Establish a production centre, which will employ the residents in various creative labour like tailoring, designing and handicrafts.

- Help the rehabilitated girls earn a minimum level of livelihood if or when they are ready for reintegration to the family and society.

- Provide counseling to the parents, immediate relatives, neighbours and elders of the area from where the victim hails.

- Provide residential rehabilitation for the HIV/AIDs and STD victims.

The new building, as the photographs show and AID and Asha volunteers can attest to, is a significant improvement over the existing structure.  We expect that the children will experience a vastly improved quality of life after moving to the new structure – the dormitories are ventilated, spacious, will have bright colors and comfortable bunk beds.

This proposed building is planned and designed by Mr. K.T. Shiva Prasad, an internationally famed artist cum architect.  The approximate cost of the proposed home is about Rs. 70 lakhs, and will house about hundred girls/children at a time.  Both the architect and the engineer are working as volunteers without any fees.

Visits:

Photographs of the building and site visit reports by Asha volunteers are listed on the ODANADI project page on Asha website (URL given above). The feedback from the visiting volunteers has been positive and encouraging.

3. Current Proposal

The current proposal requests funds partially for the construction of the building and for the food for the children. While the former is a long-term need, which does become acute at certain times, the latter is an important recurring need in the near term. For these purposes, we are requesting  Rs 2.5 Lakhs for the construction of the residential home and 2.7 lakhs for food for the children for 6 months.

The details of the construction is given below. Some doors have been fitted for the rooms to be usable. In their current state, the rooms are being used for offices, childrens activity room, staff room, childrens classes, meeting room, painting class room, the office and tailoring room of the "Maanavi" girls Sangha, the terrace for the dance, karate and yoga classes and practice etc.

Current Status:

As of October 2004, the following is the status:

Completed:

- The building structure and the roof

- Outside and inside plastering of the building

- One coating of "patti" (pre-paint layer)

- All window frames have been fitted

- Some doors have been fitted

- About 70% plumbing done on the dormitories side.

- Overhead watertanks have been purchased

- Septic tank completed

Work to be Done(Some work has started):

- Plumbing for the other side of the building.

- Bathroom fittings to be installed

- Electrical fittings to be bought and installed .

- Electrical wiring to be done

- Window shutters and doors to be made. Glass panes to be bought.

- Wardrobes in the dorm rooms

- Fittings for doors and windows to be bought

- Floor and Wall tiles to be fixed in the bathrooms

- Flooring in the rest of the building to be done

- Kitchen equipment like stoves and other equipment to be bought and installed

- Kitchen and store rooms internal construction

- Solar Heaters to be bought and installed

- Painting of the entire building

- Roof tiles for the building

- Compound Wall finishing

- Some landscaping around the building

Contributions thus far:

| Donor Source | Amount |
| --- | --- |
| Asha - Cornell | Rs. 1,02,606.00 |
| Asha - Silicon Valley(Including for compound wall) | Rs. 7,22,848.00 |
| Asha for Education(Work-An-Hour 2003) | Rs. 15,00,000.00 |
| Govt. of India (SWADHAR) | Rs. 12,50,000.00 |
| Donations from Public (local) | Rs. 2,30,500.00 |
| Asha - Seattle | Rs. 4,50,000.00 |
| Asha - Central New Jersey | Rs. 1,57,000.00 |
| Govt. of India (SWADHAR)* | Rs. 8,00,000.00 |
| TOTAL | Rs. 52,12,954.00 |

* Work has continued due to receipt of this amount.

The following are the estimates for the remaining work and the materials.

| Cost Estimates for remaining work |  |  |
| --- | --- | --- |
| Wardrobes in the dormitory rooms | INR 4,80,000.00 |  |
| Painting | INR 4,20,000.00 |  |
| Compound Wall + Gate | INR 1,00,000.00 |  |
| Kitchen Shelves, Exhaust & other | INR 1,00,000.00 |  |
| Roof Tiles | INR 1,00,000.00 |  |
| Solar Heaters | INR 1,80,000.00 |  |
| Other: |  |  |  |
| Landscaping | INR 1,50,000.00 |  |
| Misc |  | INR 1,00,000.00 |  |
| Estimates for completion of building | INR 16,30,000.00 | US $36,222@ 45 |

BUDGET: Requesting from Asha-Dallas:

| Construction for the residential home | INR 2,50,000.00 |  |
| --- | --- | --- |
| Food for children (6 months) (Rs 600 per child/month x 75 children x 6 months) | INR 2,70,000.00 |  |
| Total |  | INR 5,20,000.00 | $11556.00 @ 45 |

4. Documents:

The latest photos of the building are available at:

http://www.ashanet.org/projects-new/documents/129/photos_odanadi_012004.html

The Audit Reports of previous years as well some other documents have been scanned and uploaded at:

http://www.ashanet.org/projects-new/documents/129/OSS_Audit_FCRA.zip

More details of Odanadi's work is available in this proposal submitted to Asha:

http://www.ashanet.org/projects-new/documents/129/OdanadiWAHfinal.doc